**October 11th, 2016**

Attendees: Gabriel, Giselle, Nelson, Pierre

Start time: 19:30

End time: 19:52

Gabriel

* What was done since the last scrum meeting?
  + Documentation
* What is planned to be done until the next scrum meeting?
  + Work on endpoint for password change.
* What are the hurdles?
  + No hurdles

Giselle

* What was done since the last scrum meeting?
  + Documentation, changed the look of the app (more in-tune with login page)
* What is planned to be done until the next scrum meeting?
  + Working tasks story
* What are the hurdles?
  + Figuring out tests

Nelson

* What was done since the last scrum meeting?
  + Documentation
* What is planned to be done until the next scrum meeting?
  + Registration and password reset
* What are the hurdles?
  + None

Pierre

* What was done since the last scrum meeting?
  + Documentation
* What is planned to be done until the next scrum meeting?
  + Fix backend tests, work on user story, whichever it might be
* What are the hurdles?
  + None

**October 12th, 2016**

Attendees: Gabriel, Giselle, Justin, Nelson, Pierre, Pachev

Start time: 14:00

End time: 14:12

Gabriel

* What was done since the last scrum meeting?
  + Endpoint for password verification
* What is planned to be done until the next scrum meeting?
  + Working on the changing registration
* What are the hurdles?
  + No hurdles

Fernando

* What was done since the last scrum meeting?
  + Conversations on team direction
* What is planned to be done until the next scrum meeting?
  + Finish documents on stories
* What are the hurdles?
  + None

Giselle

* What was done since the last scrum meeting?
  + Looking at unit testing
* What is planned to be done until the next scrum meeting?
  + More research on unit testing and Integration
* What are the hurdles?
  + Had a 2 hour typo problem

Justin

* What was done since the last scrum meeting?
  + Working on teacher shell, fixed contact page
* What is planned to be done until the next scrum meeting?
  + KEep working on dashboard
* What are the hurdles?
  + None

Nelson

* What was done since the last scrum meeting?
  + Finished registering
* What is planned to be done until the next scrum meeting?
  + Work on password reset
* What are the hurdles?
  + none

Pierre

* What was done since the last scrum meeting?
  + Redoing django testing, researching it
* What is planned to be done until the next scrum meeting?
  + Install react native
* What are the hurdles?
  + None

**October 13th, 2016**

Attendees: Fernando, Gabriel, Giselle, Nelson, Pierre

Start time: 14:00

End time: 14:08

Gabriel

* What was done since the last scrum meeting?
  + Adding group at registration
* What is planned to be done until the next scrum meeting?
  + Finish working on the changing registration and adding initial data so that permissions can work.
* What are the hurdles?
  + No hurdles

Giselle

* What was done since the last scrum meeting?
  + Start working on task list
* What is planned to be done until the next scrum meeting?
  + Continue to work on task list
* What are the hurdles?
  + Issues navigating to a page

Nelson

* What was done since the last scrum meeting?
  + Nothing since yesterday
* What is planned to be done until the next scrum meeting?
  + Start working on password reset
* What are the hurdles?
  + none

Pierre

* What was done since the last scrum meeting?
  + Install react native
* What is planned to be done until the next scrum meeting?
  + Get started developing on windows
* What are the hurdles?
  + Not being able to run iOS stuff

**October 14th, 2016**

Attendees: Fernando, Gabriel, Giselle, Justin, Nelson, Pierre, Pachev

Start time: 14:00

End time: 14:08

Gabriel

* What was done since the last scrum meeting?
  + Fixed group to add correctly, added initial data to db.
* What is planned to be done until the next scrum meeting?
  + Fixed smaller endpoint issues.
* What are the hurdles?
  + NA

Fernando

* What was done since the last scrum meeting?
  + Haven’t done anything since last meeting, family emergency
* What is planned to be done until the next scrum meeting?
  + Gotta find a user story
* What are the hurdles?
  + None

Giselle

* What was done since the last scrum meeting?
  + Created list view for task. Currently working on adding task.
* What is planned to be done until the next scrum meeting?
  + Continue working on adding task.
* What are the hurdles?
  + NA

Justin

* What was done since the last scrum meeting?
  + Working on Teacher Dashboard
* What is planned to be done until the next scrum meeting?
  + Continue working on it for Monday demo
* What are the hurdles?
  + NA

Nelson

* What was done since the last scrum meeting?
  + Research
* What is planned to be done until the next scrum meeting?
  + Continue on registration
* What are the hurdles?
  + NA

Pierre

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Pachev

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

**October 17th, 2016**

Attendees: Fernando, Gabriel, Giselle, Justin, Nelson, Pierre, Pachev

Start time: 14:00

End time: 14:08

Gabriel

* What was done since the last scrum meeting?
  + Fix some broken backend things, updated email., endpoint for forgot password
* What is planned to be done until the next scrum meeting?
  + Keep working on above tasks and endpoints
* What are the hurdles?
  + No hurdles

Fernando

* What was done since the last scrum meeting?
  + Assignment view page.
* What is planned to be done until the next scrum meeting?
  + Assignment view page
* What are the hurdles?
  + None

Giselle

* What was done since the last scrum meeting?
  + Working on add assignment, adds json
* What is planned to be done until the next scrum meeting?
  + Keep working on TaskForm
* What are the hurdles?
  + Working on how to get new data from tasks when added

Justin

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Nelson

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Pierre

* What was done since the last scrum meeting?
  + Got into server for OSX
* What is planned to be done until the next scrum meeting?
  + Work on adding progress to assignments
* What are the hurdles?
  + None

Pachev

* What was done since the last scrum meeting?
  + Add ability to add class, similar to assignment form.
* What is planned to be done until the next scrum meeting?
  + Keep working on class
* What are the hurdles?
  + No blockers

**October 18th, 2016**

Attendees: Fernando, Gabriel, Giselle, Justin, Nelson, Pierre, Pachev

Start time: 14:00

End time: 14:20

Gabriel

* What was done since the last scrum meeting?
  + Finished endpoints for forgot password
* What is planned to be done until the next scrum meeting?
  + Work on stats endpoint and making sure that user token returns user
* What are the hurdles?
  + none

Fernando

* What was done since the last scrum meeting?
  + Merge giselle’s changes into my code, testing login and register
* What is planned to be done until the next scrum meeting?
  + Keep working on the changes, push to dev
* What are the hurdles?
  + Had some database issues

Giselle

* What was done since the last scrum meeting?
  + Finished add task, fully functional, pushed to dev.
* What is planned to be done until the next scrum meeting?
  + Help pierre on his story
* What are the hurdles?
  + None

Justin

* What was done since the last scrum meeting?
  + Sent anastasia document for website, uploaded recent website code. Working on teacher dashboard
* What is planned to be done until the next scrum meeting?
  + Keep working on teacher dashboard
* What are the hurdles?
  + Some npm issues

Nelson

* What was done since the last scrum meeting?
  + Began working on class view and assignment views
* What is planned to be done until the next scrum meeting?
  + Look at class ranking page
* What are the hurdles?
  + Issues with registration, conflicts in user stories

Pierre

* What was done since the last scrum meeting?
  + Update progress on task
* What is planned to be done until the next scrum meeting?
  + Keep working on task progress
* What are the hurdles?
  + Max server went down

Pachev

* What was done since the last scrum meeting?
  + Add classes finished, assignments show up under class dynamically
* What is planned to be done until the next scrum meeting?
  + Can merge all the codes
* What are the hurdles?
  + None

**October 19th, 2016**

Attendees: Fernando, Gabriel, Giselle, Justin, Nelson, Pierre, Pachev

Start time: 14:00

End time: 14:08

Gabriel

* What was done since the last scrum meeting?
  + Added filters, added initial data
* What is planned to be done until the next scrum meeting?
  + Started working on collab page
* What are the hurdles?
  + No hurdles

Fernando

* What was done since the last scrum meeting?
  + Pushed to github
* What is planned to be done until the next scrum meeting?
  + Continue working on assignment view
* What are the hurdles?
  + No hurdles

Giselle

* What was done since the last scrum meeting?
  + Helped the Aweome Pierre
* What is planned to be done until the next scrum meeting?
  + Work on user token for endpoints
* What are the hurdles?
  + Endpoints changed

Justin

* What was done since the last scrum meeting?
  + Teacher dash
* What is planned to be done until the next scrum meeting?
  + Keep working on website
* What are the hurdles?
  + No

Nelson

* What was done since the last scrum meeting?
  + Working on collab page
* What is planned to be done until the next scrum meeting?
  + Continue to work
* What are the hurdles?
  + no

Pierre

* What was done since the last scrum meeting?
  + Started on the toggle
* What is planned to be done until the next scrum meeting?
  + Continue to work
* What are the hurdles?
  + No way to run thing

Pachev

* What was done since the last scrum meeting?
  + Worked with gabriel to get initial data
* What is planned to be done until the next scrum meeting?
  + Plan on helping out
* What are the hurdles?
  + No hurdle

**October 20th, 2016**

Attendees: Fernando, Gabriel, Giselle, Justin, Nelson, Pierre, Pachev

Start time: 14:00

End time: 14:19

Gabriel

* What was done since the last scrum meeting?
  + Three endpoints get user, percentage per assignment, user assignment progress
* What is planned to be done until the next scrum meeting?
  + Look at server issue
* What are the hurdles?
  + None

Fernando

* What was done since the last scrum meeting?
  + Working with gigi in refining the app, fixing navigation bugs
* What is planned to be done until the next scrum meeting?
  + Make the app look better
* What are the hurdles?
  + None

Giselle

* What was done since the last scrum meeting?
  + Working with fernando refactoring navigation stuff, got rid of student dashboard
* What is planned to be done until the next scrum meeting?
  + Continue working, fix assignment
* What are the hurdles?
  + None

Justin

* What was done since the last scrum meeting?
  + Working on about/team page
* What is planned to be done until the next scrum meeting?
  + Work on team page
* What are the hurdles?
  + Need everyone’s pictures & profiles

Nelson

* What was done since the last scrum meeting?
  + Working on collab page
* What is planned to be done until the next scrum meeting?
  + Continue to work on collab page
* What are the hurdles?
  + None

Pierre

* What was done since the last scrum meeting?
  + Working on switch, toggling task data
* What is planned to be done until the next scrum meeting?
  + Put data back to backend
* What are the hurdles?
  + Rendering issues of the switch

Pachev

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

**October 21st, 2016**

Attendees: Fernando, Gabriel, Giselle, Justin, Nelson, Pierre, Pachev

Start time: 14:00

End time: 14:08

Gabriel

* What was done since the last scrum meeting?
  + Attempt to fix server issue,
* What is planned to be done until the next scrum meeting?
  + Going to try to fix and turn on token submission + documentation
* What are the hurdles?
  + Front-end server issue

Fernando

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Giselle

* What was done since the last scrum meeting?
  + Worked with Fernando on flow of app and appearance
* What is planned to be done until the next scrum meeting?
  + Work on Documentation
* What are the hurdles?

Justin

* What was done since the last scrum meeting?
  + Completed Team Page
* What is planned to be done until the next scrum meeting?
  + Work on Documentation and Dash
* What are the hurdles?

Nelson

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Pierre

* What was done since the last scrum meeting?
  + Able to get toggle/switch done
* What is planned to be done until the next scrum meeting?
  + Documentation
* What are the hurdles?

Pachev

* What was done since the last scrum meeting?
  + Worked with Gabriel with server and helped Vald with environment
* What is planned to be done until the next scrum meeting?
  + Available moving forward
* What are the hurdles?

**October 24th, 2016**

Attendees: Fernando, Gabriel, Giselle, Pierre

Start time: 13:00

End time: 13:21

Gabriel

* What was done since the last scrum meeting?
  + SP documents and react research.
* What is planned to be done until the next scrum meeting?
  + React Research and finish the user story.
* What are the hurdles?
  + NA

Fernando

* What was done since the last scrum meeting?
  + Redesigned the frontend, task bar, tool bar, navigation, look.
* What is planned to be done until the next scrum meeting?
  + Documentation
* What are the hurdles?
  + Nope

Giselle

* What was done since the last scrum meeting?
  + UI changes and documentation
* What is planned to be done until the next scrum meeting?
  + Continue documentation
* What are the hurdles?
  + NA

Justin

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Nelson

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Pierre

* What was done since the last scrum meeting?
  + Finish switch for task, documentation.
* What is planned to be done until the next scrum meeting?
  + Continue documentation
* What are the hurdles?
  + NA

Pachev

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

**October 25th, 2016**

Attendees: Fernando, Gabriel, Giselle, Justin, Nelson, Pierre, Pachev

Start time: 14:00

End time: 14:08

Gabriel

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Fernando

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Giselle

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Justin

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Nelson

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Pierre

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Pachev

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?