**October 25th, 2016**

Attendees: Fernando, Gabriel, Giselle, Nelson, Pierre, Pachev

Start time: 13:00

End time: 13:22

Gabriel

* What was done since the last scrum meeting?
  + Turned on authentication for all views
* What is planned to be done until the next scrum meeting?
  + Work on permissions
* What are the hurdles?
  + No hurdles

Fernando

* What was done since the last scrum meeting?
  + Reading more on React Native
* What is planned to be done until the next scrum meeting?
  + Refactoring the code
* What are the hurdles?
  + Need a user story

Giselle

* What was done since the last scrum meeting?
  + Documentation and UI
* What is planned to be done until the next scrum meeting?
  + Want to refactor code
* What are the hurdles?
  + Need a user story

Justin

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Nelson

* What was done since the last scrum meeting?
  + Not much, studying for exam
* What is planned to be done until the next scrum meeting?
  + Finishing reset
* What are the hurdles?
  + None

Pierre

* What was done since the last scrum meeting?
  + nothing
* What is planned to be done until the next scrum meeting?
  + Contact people working on API
* What are the hurdles?
  + Dont know the API

Pachev

* What was done since the last scrum meeting?
  + Objective c module inside of react native.
* What is planned to be done until the next scrum meeting?
  + Starting view bluetooth
* What are the hurdles?
  + No hurdles

**October 27th, 2016**

Attendees: Fernando, Gabriel, Giselle, Nelson, Pierre, Pachev

Start time: 13:00

End time: 13:22

Gabriel

* What was done since the last scrum meeting?
  + Turned on auth for all endpoints, and permissions for tasks
* What is planned to be done until the next scrum meeting?
  + Keep working on permissions
* What are the hurdles?
  + No hurdles

Fernando

* What was done since the last scrum meeting?
  + Looking at react native design patterns
* What is planned to be done until the next scrum meeting?
  + Refactoring some of the views and logic
* What are the hurdles?
  + None

Giselle

* What was done since the last scrum meeting?
  + Reading up good practices for the app
* What is planned to be done until the next scrum meeting?
  + Refactoring views and code
* What are the hurdles?
  + None

Justin

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Nelson

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Pierre

* What was done since the last scrum meeting?
  + Looked into react native chat box implementations
* What is planned to be done until the next scrum meeting?
  + Start implementing chat box
* What are the hurdles?
  + API for chatbot, need documentation

Pachev

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

**October 28th, 2016**

Attendees: Fernando, Gabriel, Giselle, Nelson, Pierre, Pachev

Start time: 13:00

End time: 13:19

Gabriel

* What was done since the last scrum meeting?
  + Kept working on permissions
* What is planned to be done until the next scrum meeting?
  + Continue permissions
* What are the hurdles?
  + None

Fernando

* What was done since the last scrum meeting?
  + Looking into refactoring
* What is planned to be done until the next scrum meeting?
  + Continue refactoring
* What are the hurdles?
  + None

Giselle

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Justin

* What was done since the last scrum meeting?
  + Haven’t worked on too much
* What is planned to be done until the next scrum meeting?
  + Talk to vlad
* What are the hurdles?
  + User story troubles

Nelson

* What was done since the last scrum meeting?
  + Working on reset, finally finishing it
* What is planned to be done until the next scrum meeting?
  + Finish reset, do documentation
* What are the hurdles?
  + None

Pierre

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Pachev

* What was done since the last scrum meeting?
  + Got source code for bluetooth stuff, been testing
* What is planned to be done until the next scrum meeting?
  + Continue testing it to see possibilities to bring it into react
* What are the hurdles?
  + None

**October 29th, 2016**

Attendees: Fernando, Gabriel, Giselle, Nelson, Pierre, Pachev

Start time: 13:00

End time: 13:22

Gabriel

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Fernando

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Giselle

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Justin

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Nelson

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Pierre

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Pachev

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

**October 31st, 2016**

Attendees: Gabriel, Pierre, Pachev, Nelson, Gisselle

Start time: 13:00

End time: 13:08

Gabriel

* What was done since the last scrum meeting?
  + Update serializers with user input and permissions
* What is planned to be done until the next scrum meeting?
  + Keep working on the rest of serializers
* What are the hurdles?
  + None

Fernando

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Giselle

* What was done since the last scrum meeting?
  + Haven’t done much
* What is planned to be done until the next scrum meeting?
  + Look at best practices for reac tot be able to change more stuff
* What are the hurdles?
  + None

Justin

* What was done since the last scrum meeting?
  + Setting up backend
* What is planned to be done until the next scrum meeting?
  + Start calling from database for teacher dashboard
* What are the hurdles?
  + None

Nelson

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Pierre

* What was done since the last scrum meeting?
  + Haven’t done anything due to servers
* What is planned to be done until the next scrum meeting?
  + Chat bot code
* What are the hurdles?
  + Vlad’s server went down

Pachev

* What was done since the last scrum meeting?
  + Delving more into sensor code, installed it on phone
* What is planned to be done until the next scrum meeting?
  + Look more at code and possibilities
* What are the hurdles?
  + Need a sensor, not sure it’s possible to get into react native

**November 1st, 2016**

Attendees: Fernando, Gabriel, Giselle, Nelson, Pierre, Pachev

Start time: 14:00

End time: 14:20

Gabriel

* What was done since the last scrum meeting?
  + Finished all serializers
* What is planned to be done until the next scrum meeting?
  + Plan to work on algo for color wheel.
* What are the hurdles?
  + No hurdles

Fernando

* What was done since the last scrum meeting?
  + Refactoring and clean up of code.
* What is planned to be done until the next scrum meeting?
  + Keep refactoring
* What are the hurdles?
  + nope

Giselle

* What was done since the last scrum meeting?
  + Looking at sameple react native apps
* What is planned to be done until the next scrum meeting?
  + Refactor code
* What are the hurdles?
  + nope

Justin

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Nelson

* What was done since the last scrum meeting?
  + Finished registration and password reset
* What is planned to be done until the next scrum meeting?
  + Documentation and figure out collab page
* What are the hurdles?
  + No hurdles

Pierre

* What was done since the last scrum meeting?
  + Continued working on the chat page
* What is planned to be done until the next scrum meeting?
  + Implementing chat
* What are the hurdles?
  + The server is down

Pachev

* What was done since the last scrum meeting?
  + Working on sensor app
* What is planned to be done until the next scrum meeting?
  + Keep working on sensor app
* What are the hurdles?
  + Conversion may not be completely possible because of native components

**November 2nd, 2016**

Attendees: Fernando, Gabriel, Giselle, Nelson, Pierre, Pachev, Justin

Start time: 13:00

End time: 13:10

Gabriel

* What was done since the last scrum meeting?
  + Been studying for a test
* What is planned to be done until the next scrum meeting?
  + Push changes to backend
* What are the hurdles?
  + none

Fernando

* What was done since the last scrum meeting?
  + Continue refactoring
* What is planned to be done until the next scrum meeting?
  + Continue refactoring
* What are the hurdles?
  + No

Giselle

* What was done since the last scrum meeting?
  + Looking at apps for code refactoring
* What is planned to be done until the next scrum meeting?
  + Refactor to get React Native standards
* What are the hurdles?
  + nope

Justin

* What was done since the last scrum meeting?
  + Installed backend to feed to teacher dash, updated webite
* What is planned to be done until the next scrum meeting?
  + Make sure that it works
* What are the hurdles?
  + None

Nelson

* What was done since the last scrum meeting?
  + documentation
* What is planned to be done until the next scrum meeting?
  + documentation
* What are the hurdles?
  + none

Pierre

* What was done since the last scrum meeting?
  + Need dev environment
* What is planned to be done until the next scrum meeting?
  + Work on chat
* What are the hurdles?
  + Need dev environment

Pachev

* What was done since the last scrum meeting?
  + studying
* What is planned to be done until the next scrum meeting?
  + Keep working on bluetooth
* What are the hurdles?
  + none

**November 3rd, 2016**

Attendees: Fernando, Gabriel, Giselle, Nelson, Pierre, Pachev

Start time: 13:00

End time: 13:22

Gabriel

* What was done since the last scrum meeting?
  + Backend changes push to github.
* What is planned to be done until the next scrum meeting?
  + Additional changes to backend after meeting
* What are the hurdles?
  + NA

Fernando

* What was done since the last scrum meeting?
  + Meetings on project goals. Refactoring
* What is planned to be done until the next scrum meeting?
  + Work on what we talked about in the meeting.
* What are the hurdles?
  + None

Giselle

* What was done since the last scrum meeting?
  + Hashing out goals for next sprint
* What is planned to be done until the next scrum meeting?
  + Start working on smart dashboard & new backend
* What are the hurdles?
  + None

Justin

* What was done since the last scrum meeting?
  + Working on dashboard
* What is planned to be done until the next scrum meeting?
  + Meet with Gabriel to research endpoints
* What are the hurdles?
  + None

Nelson

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Pierre

* What was done since the last scrum meeting?
  + Haven’t been able to work
* What is planned to be done until the next scrum meeting?
  + Going to try vmware
* What are the hurdles?
  + Server is still down

Pachev

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

**November 3rd, 2016**

Attendees: Fernando, Gabriel, Giselle, Nelson, Pierre, Pachev

Start time: 13:00

End time: 13:22

Gabriel

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Fernando

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Giselle

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Justin

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Nelson

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Pierre

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Pachev

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

**November 4th, 2016**

Attendees: Fernando, Gabriel, Giselle, Nelson, Pierre, Pachev

Start time: 13:00

End time: 13:22

Gabriel

* What was done since the last scrum meeting?
  + Endpoint for Fernando that returns everything at once.
* What is planned to be done until the next scrum meeting?
  + Endpoint for Fernando that returns everything at once.
* What are the hurdles?
  + Currently returning all assignments instead of just the users.

Fernando

* What was done since the last scrum meeting?
  + Reviewing what was talked in the meeting
* What is planned to be done until the next scrum meeting?
  + Implement what was talked about
* What are the hurdles?
  + None

Giselle

* What was done since the last scrum meeting?
  + Looking how to modify to attain the new UI
* What is planned to be done until the next scrum meeting?
  + Looking how to modify to attain the new UI
* What are the hurdles?
  + None

Justin

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Nelson

* What was done since the last scrum meeting?
  + Finished Documentation
* What is planned to be done until the next scrum meeting?
  + Upload documentation
* What are the hurdles?
  + Waiting for refactoring

Pierre

* What was done since the last scrum meeting?
  + Got one of the virtual machines to work
* What is planned to be done until the next scrum meeting?
  + Try to get app to start, work on story
* What are the hurdles?
  + Neat mobile app issues (starting it)

Pachev

* What was done since the last scrum meeting?
  + Working with sensor & bluetooth, will need to bring the data independetly
* What is planned to be done until the next scrum meeting?
  + Looking at different solutions to keep working on it
* What are the hurdles?

**November 7th, 2016**

Attendees: Fernando, Gabriel, Giselle, Nelson, Pierre

Start time: 13:00

End time: 13:22

Gabriel

* What was done since the last scrum meeting?
  + Dashboard endpoint
* What is planned to be done until the next scrum meeting?
  + Automatically join roster when creating class
* What are the hurdles?
  + None

Fernando

* What was done since the last scrum meeting?
  + Out of town this weekend
* What is planned to be done until the next scrum meeting?
  + Refactoring
* What are the hurdles?
  + None

Giselle

* What was done since the last scrum meeting?
  + Make the front end work with permissions
* What is planned to be done until the next scrum meeting?
  + Continue working on front end permissions
* What are the hurdles?
  + Permissions not working

Justin

* What was done since the last scrum meeting?
  + Having a hard time with api to work
* What is planned to be done until the next scrum meeting?
  + Keep working on integrating api
* What are the hurdles?
  + API integration

Nelson

* What was done since the last scrum meeting?
  + Haven’t done much, user stories over
* What is planned to be done until the next scrum meeting?
  + Continue on documents
* What are the hurdles?
  + Logging in to backend

Pierre

* What was done since the last scrum meeting?
  + Added a button for chatroom, you can type in stuff
* What is planned to be done until the next scrum meeting?
  + Continue on chat UI
* What are the hurdles?
  + None