**Daily Scrum Meeting Minutes Sharing Notes:**

Dear All,

Please use this shared document for your Daily Scrum Meeting Minutes. As a team, you must meet every day that you develop, which must be five days per week (preferably weekdays), or 10 days per sprint (sprints are two weeks long), except for the holidays.

Daily scrum meeting can take place in-person or online. During each meeting, each one of you quickly report on what you have done since the last meeting, what you plan to do until the next meeting, and what are the hurdles, if any.

The meeting minutes must be taken during the meetings (not afterwards) and reflected directly on the shared document. Taking the minutes is a group effort and everyone contributes in taking the notes.

All daily scrum meeting minutes must be reflect in this one document, one meeting minute after the other in a sequential manner. You may make a copy of the template and paste it right when you start a new meeting, starting from a new page in this document for a new meeting.

At the beginning of each meeting, each individual signs up by adding his/her name in the new meeting minute as an attendee. During each meeting, you must report in order, for example, in ascending alphabetic order of your first names.

When you are done with your own report, you will start taking notes for the next person in line. The last person in the list will take the note for the first individual in the list who reports first. After everyone has reported, you will take a moment to go over the notes taken by your team mate for your report to double check its correctness and to make sure everything is reflected in the minutes properly.

If for any reason, you missed a meeting, you still must reflect your report in the meeting minutes and you must indicate in parentheses in the attendee list that you did not attending the meeting. This must not happen more than two times during the whole semester.

Attendees: Fernando, Vlad, Giselle, Gabriel, Pierre, Nelson

Start time: 2.30 PM

End time: 3:00 PM

**September 1st, 2016**

Giselle

* What was done since the last scrum meeting?
* Analyzed feasibility for web app web app using react native
* What is planned to be done until the next scrum meeting?
* Python and research database, react native and django
* What are the hurdles?
* No blockers

Gabriel:

* What was done since the last scrum meeting?
* Made feasibility report to compare mobile, web app, or hybrid
* What is planned to be done until the next scrum meeting?
* Research which database to use
* What are the hurdles
* Finalizing what database we are using

Fernando

* What was done since the last scrum meeting?
* Researched database, and worked on the feasibility report.
* What is planned to be done until the next scrum meeting?
* Look at more testing tools.
* What are the hurdles?
* Not knowing what database we are using

Pierre

* What was done since the last scrum meeting?
* Looking over Django and python
* What is planned to be done until the next scrum meeting?
* Keep looking at django, python, and react native
* What are the hurdles?
* None ATM

Nelson

* What was done since the last scrum meeting?
* Feasibility report
* What is planned to be done until the next scrum meeting?
* Research react native, and database to use
* What are the hurdles?
* None ATM

**September 2nd, 2016**

Attendees: Fernando, Vlad, Giselle, Gabriel, Pierre

Start time: 3.00 PM

End time: 3:18 PM

Giselle

* What was done since the last scrum meeting?
* Caught up with docs and research. Researched testing tools for test: Jest & Appium.
* What is planned to be done until the next scrum meeting?
* Look at more testing tools.
* What are the hurdles?
* No blockers

Gabriel:

* What was done since the last scrum meeting?
* Added to database information. Testing tools for django and REST API.
* What is planned to be done until the next scrum meeting?
* More research on testing tools for the backend.
* What are the hurdles
* Finalizing the front end

Fernando

* What was done since the last scrum meeting?
* Find out more about React and React native. And the build pipeline.
* What is planned to be done until the next scrum meeting?
* Look at more testing tools.
* What are the hurdles?
* Finalizing the front end

Pierre

* What was done since the last scrum meeting?
* Linux distribution research document. Ubuntu seems to be most popular, Amazon linux well integrated with hardware.
* What is planned to be done until the next scrum meeting?
* Keep looking at django and other stacks.
* What are the hurdles?
* None ATM

**September 6th, 2016**

Attendees: Fernando, Gabriel, Giselle, Justin, Nelson, Pierre, Pachev

Start time: 14:00

End time: 15:03

Fernando

* What was done since the last scrum meeting?
* Research for React- In general
* Looked up some docker stuff
* What is planned to be done until the next scrum meeting?
* Looking at the backlog and see how to implement features with react
* What are the hurdles?
* None
* Suggest working on teams for frontend and backend

Gabriel

* What was done since the last scrum meeting?
* Research on Django Testing
* Research on React
* What is planned to be done until the next scrum meeting?
* Take a look at backlog
* Choose and start obstacles
* What are the hurdles?
* None

Giselle:

* Looked at documents and Django
* Researched Backend
* Continue Research
* Backlog items
* None

Justin

* Research on Logins
* Took notes on best practices
* Going to start on design
* Computer Crashed

Nelson

* Research on Testing
* Continuous integration testing
* Getting familiar with react native
* Look at backlog and check what’s there
* None

Pierre

* Research on Django and familiarize
* Look at backlog and see what to pick
* No Obstacles

Pachev

* Research on React and Django
* Look at backlog
* No Obstacles

**September 7th, 2016**

Attendees: Fernando, Gabriel, Giselle, Justin, Nelson, Pierre, Pachev

Start time: 14:00

End time: 15:03

Fernando

* What was done since the last scrum meeting?
  + React r esearch
* What is planned to be done until the next scrum meeting?
  + Keep researching
* What are the hurdles?
  + None

Gabriel

* What was done since the last scrum meeting?
  + Worked on database schema, logging into AWS, started django enviroment
* What is planned to be done until the next scrum meeting?
  + Finish django env, and AWS
* What are the hurdles?
  + No hurdles

Giselle

* What was done since the last scrum meeting?
  + Database schema, install postgresql
* What is planned to be done until the next scrum meeting?
  + More database work and django research
* What are the hurdles?
  + None

Justin

* What was done since the last scrum meeting?
  + Neat login comparison document
* What is planned to be done until the next scrum meeting?
  + Login
* What are the hurdles?
  + Computer issues

Nelson

* What was done since the last scrum meeting?
  + Updated user stories with tasks, research react native
* What is planned to be done until the next scrum meeting?
  + Continue researching, polishing tasks
* What are the hurdles?
  + None

Pierre

* What was done since the last scrum meeting?
  + Database schema, added user stories
* What is planned to be done until the next scrum meeting?
  + Support modeling of database
* What are the hurdles?
  + No blockers

Pachev

* What was done since the last scrum meeting?
  + Set up postgresql, went through django tutorial
* What is planned to be done until the next scrum meeting?
  + Plan to help with aws backend
* What are the hurdles?
  + No hurdles

**September 8th, 2016**

Attendees: Fernando, Gabriel, Giselle, Justin, Nelson, Pierre, Pachev

Start time: 14:00

End time: 14:24

Gabriel

* What was done since the last scrum meeting?
  + Django set up on aws server
* What is planned to be done until the next scrum meeting?
  + Keep researching on python version and MySQL
* What are the hurdles?
  + none

Fernando

* What was done since the last scrum meeting?
  + Research React and videos on team treehouse and iOS vids.
* What is planned to be done until the next scrum meeting?
  + Research and seeing if we can find some examples
* What are the hurdles?
  + No hurdles

Giselle

* What was done since the last scrum meeting?
  + Setup React Native, Android Studio and tutorial.
* What is planned to be done until the next scrum meeting?
  + Tutorial on React Native and Android
* What are the hurdles?
  + None

Justin

* What was done since the last scrum meeting?
  + Watching and reading React Native tutorials and research on login
* What is planned to be done until the next scrum meeting?
  + Look into React and iOS and setup.
* What are the hurdles?
  + No Blockers

Nelson

* What was done since the last scrum meeting?
  + Studying React and videos
* What is planned to be done until the next scrum meeting?
  + Continue working on react and create use cases.
* What are the hurdles?
  + Problem with mingle adding tasks.

Pierre

* What was done since the last scrum meeting?
  + Database schema on vizio
* What is planned to be done until the next scrum meeting?
  + Model the database on django, mysql research
* What are the hurdles?
  + No blockers

Pachev

* What was done since the last scrum meeting?
  + Helped install backend of AWS, and python virtual enviroment.
* What is planned to be done until the next scrum meeting?
  + Research conversion to mysql, container research on docker
* What are the hurdles?
  + No hurdles

**September 9th, 2016**

Attendees: Fernando, Gabriel, Giselle, Justin, Nelson, Pierre

Start time: 1:20

End time: 1:32

Gabriel

* What was done since the last scrum meeting?
  + Setup MYSQL env, research auth for endpoint.
* What is planned to be done until the next scrum meeting?
  + Finished login endpoint.
* What are the hurdles?
  + None

Fernando

* What was done since the last scrum meeting?
  + React videos/tutorials
* What is planned to be done until the next scrum meeting?
  + Start framework / coding
* What are the hurdles?
  + None

Giselle

* What was done since the last scrum meeting?
  + Trying to resolve issues with django setup
* What is planned to be done until the next scrum meeting?
  + Look at more django and react research, get django research
* What are the hurdles?
  + Getting django running

Justin

* What was done since the last scrum meeting?
  + Shell research for logging
* What is planned to be done until the next scrum meeting?
  + Get logging shell working, install reac native
* What are the hurdles?
  + None

Nelson

* What was done since the last scrum meeting?
  + Flesh out use cases and tasks, set up backend project
* What is planned to be done until the next scrum meeting?
  + Set up backend project, test it
* What are the hurdles?
  + Python 3 installation ( resolved )

Pierre

* What was done since the last scrum meeting?
  + Created database models in django, updated readmes
* What is planned to be done until the next scrum meeting?
  + Get everything running, merge changes. Work more on models, add tests
* What are the hurdles?
  + Mysql not working correctly

**September 12th, 2016**

Attendees: Gabriel, Giselle, Justin, Nelson, Pierre, Pachev

Start time: 14:02

End time: 14:22

Gabriel

* What was done since the last scrum meeting?
  + Updated urls, setup basic login endpoint
* What is planned to be done until the next scrum meeting?
  + Update login endpoint with more auth
* What are the hurdles?
  + No hurdles

Giselle

* What was done since the last scrum meeting?
  + Setup database
* What is planned to be done until the next scrum meeting?
  + Setup react native
* What are the hurdles?
  + No blockers

Justin

* What was done since the last scrum meeting?
  + Tried login stuff.
* What is planned to be done until the next scrum meeting?
  + Get it working right, will try on the Mac
* What are the hurdles?
  + Working with react native (crashing and bogging down)

Nelson

* What was done since the last scrum meeting?
  + Adding tasks to use cases, django projects and React Native. Splash screen examples
* What is planned to be done until the next scrum meeting?
  + Start coding. Create an initial project github
* What are the hurdles?
  + No hurdles

Pierre

* What was done since the last scrum meeting?
  + Continued updating the models and database schema
  + Wrote tests for the models that were done
* What is planned to be done until the next scrum meeting?
  + Continue working on the tests for the models
  + Validating data
* What are the hurdles?
  + No hurdles

Pachev

* What was done since the last scrum meeting?
  + Setup server so it’s always running. Docker will compose the backend. Researching continuous integration.
* What is planned to be done until the next scrum meeting?
  + Jenkins, Travis CI, gitlab CI research.
* What are the hurdles?
  + No hurdles

**September 13th, 2016**

Attendees: Fernando, Gabriel, Giselle, Justin, Nelson, Pierre, Pachev

Start time: 15:00

End time: 15:27

Gabriel

* What was done since the last scrum meeting?
* Auth and permission research and token based access.
* What is planned to be done until the next scrum meeting?
* Continue on token auth.
* What are the hurdles?
* NA

Fernando

* What was done since the last scrum meeting?
* More videos on iOS and React
* What is planned to be done until the next scrum meeting?
* Look into open source react native apps to take pieces
* What are the hurdles?
* none

Giselle

* What was done since the last scrum meeting?
* Getting React native/android to work
* What is planned to be done until the next scrum meeting?
* Continue to work with react and android studio
* What are the hurdles?
* React native not working

Justin

* What was done since the last scrum meeting?
* Got mac running react, set up dev env, running run\_ios works
* What is planned to be done until the next scrum meeting?
* Continue getting react running and setting up a project.
* What are the hurdles?
* Setting up dev env.

Nelson

* What was done since the last scrum meeting?
* Adding tasks to user story and starting with react
* What is planned to be done until the next scrum meeting?
* Continue looking into react and projects
* What are the hurdles?
* Technically issues with internet

Pierre

* What was done since the last scrum meeting?
* New field in task, updates to schema. Started testing and logging.
* What is planned to be done until the next scrum meeting?
* Continue with logging.
* What are the hurdles?
* NA

Pachev

* What was done since the last scrum meeting?
* Setting Jenkins CI, setup Travis. Added docs to backend.
* What is planned to be done until the next scrum meeting?
* Continue setting up Jenkins on new server.
* What are the hurdles?
* Needs admin access to project github and additional servers.

**September 14th, 2016**

Attendees: Fernando, Gabriel, Giselle, Justin, Nelson, Pierre, Pachev

Start time: 15:00

End time: 14:24

Gabriel

* What was done since the last scrum meeting?
* Finished token auth and pushed to master.
* What is planned to be done until the next scrum meeting?
* Update py model’s permissions.
* What are the hurdles?
* Trouble with git push dev.

Fernando

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Giselle

* What was done since the last scrum meeting?
* Working through hurdles with android.
* What is planned to be done until the next scrum meeting?
* Continue working with React Native.
* What are the hurdles?
* Android React Native.

Justin

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Nelson

* What was done since the last scrum meeting?
* Continuing with React
* What is planned to be done until the next scrum meeting?
* Continuing with React
* What are the hurdles?
* Internet Access issues at home.

Pierre

* What was done since the last scrum meeting?
* Created logger for Django backend with examples. Created test.
* What is planned to be done until the next scrum meeting?
* Create Serializers for models.
* What are the hurdles?
* NA

Pachev

* What was done since the last scrum meeting?
* Setup Jenkins on new server for CI. Notification via slackbot and email.
* What is planned to be done until the next scrum meeting?
* Monitor status on new installations of Jenkins.
* What are the hurdles?
* NA

Fernando

* What was done since the last scrum meeting?
  + Finished up react video tutorials for front end code. Was able to get the sample project running on local machine.
* What is planned to be done until the next scrum meeting?
  + Get a skeleton for the app so that we can start writing code and adding services
* What are the hurdles?
  + No hurdles

**September 15th, 2016**

Attendees: Fernando, Gabriel, Giselle, Justin, Nelson, Pierre, Pachev

Start time: 14:05

End time: 14:20

Gabriel

* What was done since the last scrum meeting?
  + Started on register code on endpoint, login available
* What is planned to be done until the next scrum meeting?
  + Finish registration Start on Permission
* What are the hurdles?
  + None

Fernando

* What was done since the last scrum meeting?
  + Able to get setup ios and tutorials
* What is planned to be done until the next scrum meeting?
  + Continue with tutorials for login services
* What are the hurdles?
  + None

Giselle

* What was done since the last scrum meeting?
  + Working on Android studio setup
* What is planned to be done until the next scrum meeting?
  + Continue tutorials on react, and fix Android issues
* What are the hurdles?
  + Set-up Android-studio to start development

Justin

* What was done since the last scrum meeting?
  + Got everything working on mac, created hello world project, continue with react-tutorial
* What is planned to be done until the next scrum meeting?
  + Start working on login functionality
* What are the hurdles?
  + None

Nelson

* What was done since the last scrum meeting?
  + Code basic react native skeleton
* What is planned to be done until the next scrum meeting?
  + Continue on skeleton and touch backend api
* What are the hurdles?
  + Still no internet

Pierre

* What was done since the last scrum meeting?
  + Added serializers, working on how to check them
* What is planned to be done until the next scrum meeting?
  + Figure out how to check the serializers
* What are the hurdles?
  + None

Pachev

* What was done since the last scrum meeting?
  + Testing Jenkins CI, Try to get it to build on test server, put gabriel’s code on the main server, got it to work on the super-user password
* What is planned to be done until the next scrum meeting?
  + Document all the work done
* What are the hurdles?
  + None

**September 16th, 2016**

Attendees: Fernando, Gabriel, Giselle, Justin, Nelson, Pierre, Pachev

Start time: 15:00

End time: 14:24

Gabriel

* What was done since the last scrum meeting?
  + Register end point
  + Password research
* What is planned to be done until the next scrum meeting?
  + Add permissions to all the models
* What are the hurdles?
  + No hurdles

Fernando

* What was done since the last scrum meeting?
  + Created sample login
* What is planned to be done until the next scrum meeting?
  + Continue tutorial for react
* What are the hurdles?
  + No hurdles

Giselle

* What was done since the last scrum meeting?
  + Nice laptop, got react native to work and playing with it. Working with tabs.
* What is planned to be done until the next scrum meeting?
  + Play with react and color schemes (AwesomeProject Scheme)
* What are the hurdles?
  + Fix Windows problem due to update. Won’t be fixed till end of Sept. HAXM Intel Driver issue

Justin

* What was done since the last scrum meeting?
  + Made login screen
* What is planned to be done until the next scrum meeting?
  + Going to get nelsons code to implement it into login w tabs
* What are the hurdles?
  + No hurdles

Nelson

* What was done since the last scrum meeting?
  + Not much, trying to restore SQL set ups
* What is planned to be done until the next scrum meeting?
  + Pushing splash screen to github
* What are the hurdles?
  + No hurdles

Pierre

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Pachev

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

**September 19th, 2016**

Attendees: Fernando, Gabriel, Giselle, Justin, Nelson, Pierre, Pachev

Start time: 13:06

End time: 13:37

Fernando

* What was done since the last scrum meeting?
  + Researched more into react and react-native. Coming up with a working strategy for the front-end. Looking at Nelson’s code.
* What is planned to be done until the next scrum meeting?
  + Continue with react native and a better strategy for creating the front-end
* What are the hurdles?
  + No Hurdles

Gabriel

* What was done since the last scrum meeting?
  + Working on permissions on the backend.
* What is planned to be done until the next scrum meeting?
  + Keep working on permissions and look into the google classroom api.
* What are the hurdles?
  + No hurdles.

Giselle

* What was done since the last scrum meeting?
  + Has experimented with react-native. Finished a sample project in react-native.
* What is planned to be done until the next scrum meeting?
  + Will try to create a form that creates a task in the app.
* What are the hurdles?
  + Overall design of the application may not fit the current form that is being created.

Justin

* What was done since the last scrum meeting?
  + Worked on login, looked at nelson’s code and implementing own version. Making code reusable. Adding annotations and notes. Researching Redux
* What is planned to be done until the next scrum meeting?
  + Continue touching up on the login and keep researching redux.
* What are the hurdles?
  + No hurdles

Nelson

* What was done since the last scrum meeting?
  + Researched more into react and redux. Following tutorials on those topics.
* What is planned to be done until the next scrum meeting?
  + Continue on redux and understanding how the technology relates.
* What are the hurdles?
  + No hurdles

Pierre

* What was done since the last scrum meeting?
  + Finished queryset for all the parts of the models.
* What is planned to be done until the next scrum meeting?
  + Add more fields to the register endpoint to line up with the needs of the application.
* What are the hurdles?
  + None.

Pachev

* What was done since the last scrum meeting?
  + Documenting Jenkins. Fixed /doc that has all the endpoints listed.
* What is planned to be done until the next scrum meeting?
  + Whoever needs help, will jump on that.
* What are the hurdles?
  + No hurdles

**September 20th, 2016**

Attendees: Gabriel, Giselle, Justin, Nelson, Pierre

Start time: 15:00

End time: 15:23

Gabriel

* What was done since the last scrum meeting?
  + Added user stories
  + Looking at model changes
  + Researching for teacher admin
* What is planned to be done until the next scrum meeting?
  + Going to learn angular 2
* What are the hurdles?
  + No hurdles

Fernando

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Giselle

* What was done since the last scrum meeting?
  + Created an assignments page of already added.
  + Leads to an add assignment page
* What is planned to be done until the next scrum meeting?
  + Mock up assignments
  + Add button to add assignments
* What are the hurdles?
  + Not anymore.

Justin

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Nelson

* What was done since the last scrum meeting?
  + Studying for exam
* What is planned to be done until the next scrum meeting?
  + Study for exam
* What are the hurdles?
  + Exam tomorrow

Pierre

* What was done since the last scrum meeting?
  + Add user info (gender, race, age, etc)
* What is planned to be done until the next scrum meeting?
  + Going to add UPDATE method
* What are the hurdles?
  + No hurdles

Pachev

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

**September 21st, 2016**

Attendees: Fernando, Gabriel, Giselle, Justin, Pierre, Pachev

Start time: 13:00

End time: 13:33

Gabriel

* What was done since the last scrum meeting?
  + Started angular 2 tutorial.
* What is planned to be done until the next scrum meeting?
  + Will be able to push a skeleton tomorrow
* What are the hurdles?
  + No blockers

Fernando

* What was done since the last scrum meeting?
  + Pulled the project and starting branching the project
* What is planned to be done until the next scrum meeting?
  + Look how to Incorporate justin and nelson code. Research tools and see if they are worth it
* What are the hurdles?
  + No hurdles

Giselle

* What was done since the last scrum meeting?
  + Messing around with list view in react native
* What is planned to be done until the next scrum meeting?
  + Get something running with list view
* What are the hurdles?
  + no

Justin

* What was done since the last scrum meeting?
  + Login screen to show.
* What is planned to be done until the next scrum meeting?
  + Get npm to work
* What are the hurdles?
  + Swipe is not working.

Nelson

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Pierre

* What was done since the last scrum meeting?
  + Found out how serializer works
  + Fixed problems with serializer
* What is planned to be done until the next scrum meeting?
  + Implement view for user
  + Serializer Test
* What are the hurdles?
  + Not yet

Pachev

* What was done since the last scrum meeting?
  + Followed beginner angular 2 tutorial for teacher center. Fixed a link issue with the docs on the backend
* What is planned to be done until the next scrum meeting?
  + Pull github code from gabriel and begin working on it
* What are the hurdles?
  + None

**September 22th, 2016**

Attendees: Fernando, Gabriel, Giselle, Justin, Nelson, Pierre, Pachev

Start time: 14:00

End time: 14:54

Gabriel

* What was done since the last scrum meeting?
  + Finished all angular 2 tutorial. Almost done with skeleton
* What is planned to be done until the next scrum meeting?
  + Will work on login and list of students
* What are the hurdles?
  + no

Fernando

* What was done since the last scrum meeting?
  + Created the react views, initialized react native activation, pushed to github
* What is planned to be done until the next scrum meeting?
  + Talk to front end team to see who will do which parts
* What are the hurdles?
  + None

Giselle

* What was done since the last scrum meeting?
  + Created a list view (add assignment)
* What is planned to be done until the next scrum meeting?
  + Make rows clickable to add tasks, date picker
* What are the hurdles?
  + None

Justin

* What was done since the last scrum meeting?
  + Fixing npm problem, design of login page
* What is planned to be done until the next scrum meeting?
  + Figure out which part to do, work on registration page
* What are the hurdles?
  + Fixed

Nelson

* What was done since the last scrum meeting?
  + Started working on fernando’s react code, registration
* What is planned to be done until the next scrum meeting?
  + Continue on registration, catching errors
* What are the hurdles?
  + None

Pierre

* What was done since the last scrum meeting?
  + Add link to user endpoint, url changes
* What is planned to be done until the next scrum meeting?
  + Test serializers, angular2 tutorials
* What are the hurdles?
  + None

Pachev

* What was done since the last scrum meeting?
  + Pulled fernando’s code, look into angular2
* What is planned to be done until the next scrum meeting?
  + Work on angular2 admin code
* What are the hurdles?
  + None

**September 26th, 2016**

Attendees: Fernando, Gabriel, Giselle, Justin, Nelson, Pierre, Pachev

Start time: 15:00

End time: 14:24

Gabriel

* What was done since the last scrum meeting?
  + Worked on diagrams, use cases and sequence diagram
* What is planned to be done until the next scrum meeting?
  + Research email verification.
* What are the hurdles?
  + No

Fernando

* What was done since the last scrum meeting?
  + Looking at particular task. Pushed to git hub. Researched forms and libary.
* What is planned to be done until the next scrum meeting?
  + Keep looking at forms and saving credentials
* What are the hurdles?
  + No

Giselle

* What was done since the last scrum meeting?
  + Added a done button
* What is planned to be done until the next scrum meeting?
  + Add new item to assignment form
* What are the hurdles?
  + Mock data

Justin

* What was done since the last scrum meeting?
  + Installing tutorials, keep
* What is planned to be done until the next scrum meeting?
  + Keep looking at templates
* What are the hurdles?
  + What will the design look like?

Nelson

* What was done since the last scrum meeting?
  + Worked on validation, new structure, separated style sheet from view
* What is planned to be done until the next scrum meeting?
  + Keep working on registration. Create tasks for this sprint for reset password.
* What are the hurdles?
  + No hurdles

Pierre

* What was done since the last scrum meeting?
  + Finished test for API endpoints, on github. Every time its run the test will run, user story complete.
* What is planned to be done until the next scrum meeting?
  + Research designs for websites and Angular2 tutorials
* What are the hurdles?
  + No hurdles

Pachev

* What was done since the last scrum meeting?
  + Jenkins researched to reject certain folders
* What is planned to be done until the next scrum meeting?
  + Implement Jenkins research
* What are the hurdles?
  + No hurdles

**September 27th, 2016**

Attendees: Fernando, Gabriel, Giselle, Justin, Nelson, Pierre, Pachev

Start time: 15:00

End time: 14:24

Gabriel

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Fernando

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Giselle

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Justin

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Nelson

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Pierre

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Pachev

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

**September 28th, 2016**

Attendees: Fernando, Gabriel, Giselle, Justin, Nelson, Pierre, Pachev

Start time: 15:00

End time: 14:24

Gabriel

* What was done since the last scrum meeting?
  + Working on Django backend
  + Email
  + end points
* What is planned to be done until the next scrum meeting?
  + Continue to work on the above 3 things
* What are the hurdles?
  + No hurdles

Fernando

* What was done since the last scrum meeting?
  + Almost got save password to work
* What is planned to be done until the next scrum meeting?
  + Continue to work on save password and fixing bug
* What are the hurdles?
  + Saves token but cannot verify against it

Giselle

* What was done since the last scrum meeting?
  + Started looking at react iibrary for assignment dashboard. Network section,
* What is planned to be done until the next scrum meeting?
  + Work on the netowrk part with assignment
* What are the hurdles?
  + Not really. Need to look at design though.

Justin

* What was done since the last scrum meeting?
  + Ready to start coding website
* What is planned to be done until the next scrum meeting?
  + Start coding more of the website
* What are the hurdles?
  + No hurdles

Nelson

* What was done since the last scrum meeting?
  + Working on documentation
* What is planned to be done until the next scrum meeting?
  + Going to start hitting api and start working with api framework
* What are the hurdles?
  + Import error coming up

Pierre

* What was done since the last scrum meeting?
  + Researching angular and web design
* What is planned to be done until the next scrum meeting?
  + Finish tutorial for angular
  + Look for large images
* What are the hurdles?
  + No hurdles

Pachev

* What was done since the last scrum meeting?
  + Set up jenkins now when you push unless its to the backend it will ignore it
  + Set up website
* What is planned to be done until the next scrum meeting?
  + Continue working on website
* What are the hurdles?
  + No hurdles

**September 29th, 2016**

Attendees: Fernando, Gabriel, Giselle, Justin, Nelson, Pierre, Pachev

Start time: 15:00

End time: 14:24

Gabriel

* What was done since the last scrum meeting?
  + Updating backend and models.
* What is planned to be done until the next scrum meeting?
  + Keep working on refactoring.
* What are the hurdles?
  + No

Fernando

* What was done since the last scrum meeting?
  + Working on the saving user login bug
* What is planned to be done until the next scrum meeting?
  + Keep working on bug
* What are the hurdles?
  + The bug

Giselle

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Justin

* What was done since the last scrum meeting?
  + Looked at unify for angular
* What is planned to be done until the next scrum meeting?
  + Keep playing with unify
* What are the hurdles?
  + None

Nelson

* What was done since the last scrum meeting?
  + Work on gigi’s use case, class set up. Hit registration API.
* What is planned to be done until the next scrum meeting?
  + Merge the 2 codes and work on it
* What are the hurdles?
  + None

Pierre

* What was done since the last scrum meeting?
  + Going through angular 2. Look at design templates.
* What is planned to be done until the next scrum meeting?
  + Keep looking at templates
* What are the hurdles?
  + None

Pachev

* What was done since the last scrum meeting?
  + Continue on angular 2 teacher dashboard, received json objects with classes
* What is planned to be done until the next scrum meeting?
  + Set up jenkins for mac server, continue on angular2
* What are the hurdles?
  + None

**September 30th, 2016**

Attendees: Fernando, Gabriel, Giselle, Justin, Nelson, Pierre, Pachev

Start time: 13:30

End time: 13:55

Gabriel

* What was done since the last scrum meeting?
  + Been update model and testing, testing endpoints.
* What is planned to be done until the next scrum meeting?
  + Fix endpoint test due changes.
* What are the hurdles?
  + NA

Fernando

* What was done since the last scrum meeting?
  + Login works credentials. Goes to DB and saves user credentials. Checks to see if it exists and goes to dashboard if it exists. Incorporates new form.
* What is planned to be done until the next scrum meeting?
  + Testing and documentation
* What are the hurdles?
  + No

Giselle

* What was done since the last scrum meeting?
  + Changed folders and add add progress circles. Setup local dev backend.
* What is planned to be done until the next scrum meeting?
  + API Networking.
* What are the hurdles?
  + Merging Issue.

Justin

* What was done since the last scrum meeting?
  + Setting up Angular and Unify code base template. On the drive. Flow chart.
* What is planned to be done until the next scrum meeting?
  + Develop flow chart into template.
* What are the hurdles?
  + NA

Nelson

* What was done since the last scrum meeting?
  + Assisting with Assignment. UI look.
* What is planned to be done until the next scrum meeting?
  + How to develop dashboard.
* What are the hurdles?
  + NA

Pierre

* What was done since the last scrum meeting?
  + Continue research in Angular.
* What is planned to be done until the next scrum meeting?
  + Create mockup.
* What are the hurdles?
  + NA

Pachev

* What was done since the last scrum meeting?
  + Set up Jenkin node for OSX. Angular 2 promises.
* What is planned to be done until the next scrum meeting?
  + Continue with angular web app.
* What are the hurdles?
  + NA

**October 3rd, 2016**

Attendees: Fernando, Gabriel, Giselle, Justin, Nelson, Pierre, Pachev

Start time: 13:30

End time: 14:24

Gabriel

* What was done since the last scrum meeting?
  + Working on endpoint and email verification.
* What is planned to be done until the next scrum meeting?
  + Working on endpoint and email verification.
* What are the hurdles?
  + NA

Fernando

* What was done since the last scrum meeting?
  + Not too much, busy weekend
* What is planned to be done until the next scrum meeting?
  + Making tests and documentation, clean up code.
* What are the hurdles?
  + None

Giselle

* What was done since the last scrum meeting?
  + Added date to assignment, communicating with backend
* What is planned to be done until the next scrum meeting?
  + Continue working on assignments
* What are the hurdles?
  + None

Justin

* What was done since the last scrum meeting?
  + A bunch of website code
* What is planned to be done until the next scrum meeting?
  + Tweak code and design
* What are the hurdles?
  + None

Nelson

* What was done since the last scrum meeting?
  + View rendering research, reset password
* What is planned to be done until the next scrum meeting?
  + Continue working on password
* What are the hurdles?
  + None

Pierre

* What was done since the last scrum meeting?
  + Finished angular2 tutorial
* What is planned to be done until the next scrum meeting?
  + Look at justin’s code and see what to add
* What are the hurdles?
  + None

Pachev

* What was done since the last scrum meeting?
  + with classes
* What is planned to be done until the next scrum meeting?
  + Set up jenkins for mac server, continue on angular2
* What are the hurdles?
  + None

**October 4th, 2016**

Attendees: Fernando, Gabriel, Giselle, Justin, Nelson, Pierre, Pachev

Start time: 14:00

End time: 14:24

Gabriel

* What was done since the last scrum meeting?
  + Worked on endpoints, object level permissions.
* What is planned to be done until the next scrum meeting?
  + Keep working on object level permissions
* What are the hurdles?
  + Trying to get django guardian to work, but should get it

Fernando

* What was done since the last scrum meeting?
  + Refactoring and setting up for testing React Native
* What is planned to be done until the next scrum meeting?
  + Continue testing and documentation
* What are the hurdles?
  + No hurdles

Giselle

* What was done since the last scrum meeting?
  + Finished add assignment
* What is planned to be done until the next scrum meeting?
  + Working on assignment dashboard and put number of days left until assignment due.
* What are the hurdles?
  + How to use moment.js

Justin

* What was done since the last scrum meeting?
  + Fixing up site and plugins and fixing up stylesheet
* What is planned to be done until the next scrum meeting?
  + Fixing up stylesheet and teacher side dashboard
* What are the hurdles?
  + No hurdles

Nelson

* What was done since the last scrum meeting?
  + Password reset,
* What is planned to be done until the next scrum meeting?
  + using gabriel's endpoints for testing
* What are the hurdles?
  + Looking for ways to implement the reset, but working on it

Pierre

* What was done since the last scrum meeting?
  + Research more angular 2
* What is planned to be done until the next scrum meeting?
  + Work on the code once it’s up
* What are the hurdles?
  + Need the web code uploaded on github

Pachev

* What was done since the last scrum meeting?
  + Email o-auth, set up backups of database to build server.
* What is planned to be done until the next scrum meeting?
  + Decide if at frontend or backend
* What are the hurdles?
  + Port not working.

**October 5th, 2016**

Attendees: Fernando, Gabriel, Giselle, Justin, Nelson, Pierre, Pachev

Start time: 13:30

End time: 14:24

Gabriel

* What was done since the last scrum meeting?
  + Updated permission and endpoints
* What is planned to be done until the next scrum meeting?
  + Continue with permissions and email verification.
* What are the hurdles?
  + NA

Fernando

* What was done since the last scrum meeting?
  + Looking into testing front end code
* What is planned to be done until the next scrum meeting?
  + Testing and documentation for spring review
* What are the hurdles?
  + Hurricane Matthew/ Preparing

Giselle

* What was done since the last scrum meeting?
  + Progress bar updates, and due date to dashboard.
* What is planned to be done until the next scrum meeting?
  + Documentation and refactoring.
* What are the hurdles?
  + NA

Justin

* What was done since the last scrum meeting?
  + Push update dev branch
* What is planned to be done until the next scrum meeting?
  + Teacher portal.
* What are the hurdles?
  + NA

Nelson

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Pierre

* What was done since the last scrum meeting?
  + Getting up to date with Justin push with Unify.
* What is planned to be done until the next scrum meeting?
  + Work on testing.
* What are the hurdles?
  + NA

Pachev

* What was done since the last scrum meeting?
  + Worked with Gab on build and deployment with database.
* What is planned to be done until the next scrum meeting?
  + More options for auth.
* What are the hurdles?
  + NA

**October 6th, 2016**

Attendees: Fernando, Gabriel, Nelson

Start time: 14:00

End time: 14:08

Gabriel

* What was done since the last scrum meeting?
  + Email verification
* What is planned to be done until the next scrum meeting?
  + Continue with email verification.
* What are the hurdles?
  + NA

Fernando

* What was done since the last scrum meeting?
  + A little slow because of hurricane stuff, still looking into testing and refactoring
* What is planned to be done until the next scrum meeting?
  + Teting and refactoring
* What are the hurdles?
  + hurricane

Giselle

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Justin

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Nelson

* What was done since the last scrum meeting?
  + Hectic with hurricane
* What is planned to be done until the next scrum meeting?
  + Finishing the reset password, look into testing and documentation
* What are the hurdles?
  + Hurricane

Pierre

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Pachev

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

**October 7th, 2016**

Attendees: Fernando, Gabriel, Nelson

Start time: 14:00

End time: 14:08

Gabriel

* What was done since the last scrum meeting?
  + Working on Email stuff, almost done and setting script/ groups for permissions
* What is planned to be done until the next scrum meeting?
  + Create a script for database population
* What are the hurdles?
  + NA

Fernando

* What was done since the last scrum meeting?
  + Research on React due to Refactoring / Testing
* What is planned to be done until the next scrum meeting?
  + Keep documenting and refactoring
* What are the hurdles?
  + NA

Giselle

* What was done since the last scrum meeting?
  + Worked on documentations/ Diagrams, Progress bar changing colors
* What is planned to be done until the next scrum meeting?
  + Research React Testing
* What are the hurdles?
  + NA

Justin

* What was done since the last scrum meeting?
  + Continue with web app
* What is planned to be done until the next scrum meeting?
  + Continue with web app
* What are the hurdles?
  + NA

Nelson

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Pierre

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Pachev

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

**October 10th, 2016**

Attendees: Fernando, Gabriel, Giselle, Justin, Pierre, Pachev

Start time: 14:00

End time: 14:08

Gabriel

* What was done since the last scrum meeting?
  + Finished email verification
  + Its on github
* What is planned to be done until the next scrum meeting?
  + Create login for teachers
* What are the hurdles?
  + No hurdles

Fernando

* What was done since the last scrum meeting?
  + Testing and Documentation
* What is planned to be done until the next scrum meeting?
  + Finish Documentation
* What are the hurdles?
  + No hurdles

Giselle

* What was done since the last scrum meeting?
  + Finished both user stories to the best of her abilities
* What is planned to be done until the next scrum meeting?
  + Plan on doing documentation and testing for react native.
* What are the hurdles?
  + Very little documentation on testing for react native.

Justin

* What was done since the last scrum meeting?
  + Working on teacher Dashboard
* What is planned to be done until the next scrum meeting?
  + Continue working on the Dash
* What are the hurdles?
  + Trouble with shell

Nelson

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Pierre

* What was done since the last scrum meeting?
  + Not much
* What is planned to be done until the next scrum meeting?
  + Look at test at get those running
  + Finish documents
* What are the hurdles?
  + No hurdles

Pachev

* What was done since the last scrum meeting?
  + Finished user story to allow gmail
  + And facebook login
* What is planned to be done until the next scrum meeting?
  + Wite Instructions for front end development
* What are the hurdles?
  + Need DNS for site

**October 11th, 2016**

Attendees: Fernando, Gabriel, Giselle, Justin, Nelson, Pierre, Pachev

Start time: 14:00

End time: 14:08

Gabriel

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Fernando

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Giselle

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Justin

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Nelson

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Pierre

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Pachev

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

**October 12th, 2016**

Attendees: Fernando, Gabriel, Giselle, Justin, Nelson, Pierre, Pachev

Start time: 14:00

End time: 14:08

Gabriel

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Fernando

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Giselle

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Justin

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Nelson

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Pierre

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Pachev

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

***Template***

**October 00th, 2016**

Attendees: Fernando, Gabriel, Giselle, Justin, Nelson, Pierre, Pachev

Start time: 14:00

End time: 14:08

Gabriel

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Fernando

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Giselle

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Justin

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Nelson

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Pierre

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Pachev

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?