**November 8th, 2016**

Attendees: Fernando, Gabriel, Giselle, Nelson, Pierre, Pachev

Start time: 13:00

End time: 13:22

Gabriel

* What was done since the last scrum meeting?
  + Pushed dashboard endpoint, when you create class or assignment get auto added to roster
* What is planned to be done until the next scrum meeting?
  + Start working on algorithm
* What are the hurdles?
  + None

Fernando

* What was done since the last scrum meeting?
  + Refactoring, still working on it because took long route
* What is planned to be done until the next scrum meeting?
  + Refactoring, preparing for document
* What are the hurdles?
  + None

Giselle

* What was done since the last scrum meeting?
  + Helped justin with angular 2, got token to work
* What is planned to be done until the next scrum meeting?
  + Waiting for refactoring to implement token stuff in the files
* What are the hurdles?
  + None

Justin

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Nelson

* What was done since the last scrum meeting?
  + Uploaded documents for stories
* What is planned to be done until the next scrum meeting?
  + Continue working on collab page
* What are the hurdles?
  + None

Pierre

* What was done since the last scrum meeting?
  + Work more on chat room
* What is planned to be done until the next scrum meeting?
  + Continue to work on chat room
* What are the hurdles?
  + None

Pachev

* What was done since the last scrum meeting?
  + Didn’t get much done because of sensor
* What is planned to be done until the next scrum meeting?
  + Continue bluetooth page, displaying ajavascript graphs
* What are the hurdles?
  + Sensor taken away

**November 9th, 2016**

Attendees: Justin, Gabriel, Giselle, Nelson, Pierre, Pachev, Fernando

Start time: 13:00

End time: 13:13

Gabriel

* What was done since the last scrum meeting?
  + Half way done with algorithm, needs integration with date
* What is planned to be done until the next scrum meeting?
  + Integration will be done and completion
* What are the hurdles?

Fernando

* What was done since the last scrum meeting?
  + Continue working on refactoring
* What is planned to be done until the next scrum meeting?
  + Will continue refactoring neat app
* What are the hurdles?

Giselle

* What was done since the last scrum meeting?
  + Documentation
* What is planned to be done until the next scrum meeting?
  + Refactor and implementation of tokenizing
* What are the hurdles?

Justin

* What was done since the last scrum meeting?
  + Getcourse method was completed along with others but with preexisting json files
* What is planned to be done until the next scrum meeting?
  + Test tomorrow, but will have it pull from server weekend
* What are the hurdles?
  + Issues communicating with API

Nelson

* What was done since the last scrum meeting?
  + Fixed documentation as mohsen instructions
* What is planned to be done until the next scrum meeting?
  + Research more on collab page and graphs
* What are the hurdles?

Pierre

* What was done since the last scrum meeting?
  + Working on chat.. inserting logo
* What is planned to be done until the next scrum meeting?
  + Keep working on the chat with logo in center
* What are the hurdles?

Pachev

* What was done since the last scrum meeting?
  + Working on bluetooth
* What is planned to be done until the next scrum meeting?
  + Meet with moshen to receive extra code, will need help integrating
* What are the hurdles?

**November 10th, 2016**

Attendees: Justin, Gabriel, Giselle, Nelson, Pierre, Pachev, Fernando

Start time: 13:00

End time: 13:13

Gabriel

* What was done since the last scrum meeting?
  + Finished smart progress algorithm, implemented it to endpoints
* What is planned to be done until the next scrum meeting?
  + React research
* What are the hurdles?
  + NA

Fernando

* What was done since the last scrum meeting?
  + Getting the app to work with endpoints
* What is planned to be done until the next scrum meeting?
  + Continue to get the app to work
* What are the hurdles?
  + No hurdles

Giselle

* What was done since the last scrum meeting?
  + Fixing Routing issues, and continue getting the app in working order
* What is planned to be done until the next scrum meeting?
  + Continue refactor
* What are the hurdles?
  + NA

Justin

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Nelson

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Pierre

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Pachev

* What was done since the last scrum meeting?
  + Bluetooth work
* What is planned to be done until the next scrum meeting?
  + Continue bluetooth work
* What are the hurdles?
  + NA

**November 14th, 2016**

Attendees: Justin, Gabriel, Giselle, Nelson, Pierre, Pachev, Fernando

Start time: 13:00

End time: 13:13

Gabriel

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Fernando

* What was done since the last scrum meeting?
  + Pushed refactoring changes over the weekend
* What is planned to be done until the next scrum meeting?
  + More refactoring
* What are the hurdles?
  + None

Giselle

* What was done since the last scrum meeting?
  + Working on refactoring with fernando, take pictures
* What is planned to be done until the next scrum meeting?
  + Continue refactoring
* What are the hurdles?
  + None

Justin

* What was done since the last scrum meeting?
  + Out of town this weekend
* What is planned to be done until the next scrum meeting?
  + Work on teacher dash methods
* What are the hurdles?
  + None

Nelson

* What was done since the last scrum meeting?
  + Pulling repos to start merging code
* What is planned to be done until the next scrum meeting?
  + Look at a chart library for collab page, look at gravatar
* What are the hurdles?
  + None

Pierre

* What was done since the last scrum meeting?
  + Did nothing, in disney
* What is planned to be done until the next scrum meeting?
  + Pull refactor changes to add navigation to chat room
* What are the hurdles?
  + None

Pachev

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

**November 15th, 2016**

Attendees: Justin, Gabriel, Giselle, Pierre, Pachev, Fernando

Start time: 14:00

End time: 14:

Gabriel

* What was done since the last scrum meeting?
  + Added endpoint for Fernando, updated initial data
* What is planned to be done until the next scrum meeting?
  + Help complete whatever is left
* What are the hurdles?
  + None

Fernando

* What was done since the last scrum meeting?
  + Working on refactor and UI with Giselle
* What is planned to be done until the next scrum meeting?
  + Keep refactoring
* What are the hurdles?
  + None

Giselle

* What was done since the last scrum meeting?
  + Refactoring with Fernando, make forms look nicer, progress bar changes color based on new data from endpoint
* What is planned to be done until the next scrum meeting?
  + Make forms look nicer
* What are the hurdles?
  + None

Justin

* What was done since the last scrum meeting?
  + Fixing web stuff asked by Project Lead
* What is planned to be done until the next scrum meeting?
  + Fixing web stuff
* What are the hurdles?
  + None

Nelson

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Pierre

* What was done since the last scrum meeting?
  + Navigator bar
* What is planned to be done until the next scrum meeting?
  + Implement it so that it appears in chatroom
* What are the hurdles?
  + Navigator bar

Pachev

* What was done since the last scrum meeting?
  + Studying
* What is planned to be done until the next scrum meeting?
  + Add Bluetooth page
* What are the hurdles?
  + Block

**November 15th, 2016**

Attendees: Justin, Gabriel, Giselle, Pierre, Pachev, Fernando

Start time: 14:00

End time: 14:

Gabriel

* What was done since the last scrum meeting?
  + Messing with stylesheets
* What is planned to be done until the next scrum meeting?
  + Keep working with stylesheet
* What are the hurdles?
  + None

Fernando

* What was done since the last scrum meeting?
  + Working on refactor and UI with Giselle
* What is planned to be done until the next scrum meeting?
  + Keep refactoring
* What are the hurdles?
  + None

Giselle

* What was done since the last scrum meeting?
  + Refactor the forms to make them look nicer
* What is planned to be done until the next scrum meeting?
  + Continue
* What are the hurdles?
  + None

Justin

* What was done since the last scrum meeting?
  + Fixing web stuff asked by Project Lead
* What is planned to be done until the next scrum meeting?
  + Fixing web stuff
* What are the hurdles?
  + None

Nelson

* What was done since the last scrum meeting?
  + Refactoring
* What is planned to be done until the next scrum meeting?
  + Trying to put completed stories into the refactored
* What are the hurdles?
  + No hurdles

Pierre

* What was done since the last scrum meeting?
  + Able to combine tabBar with the the chat
* What is planned to be done until the next scrum meeting?
  + IContinue working with the chatroom
* What are the hurdles?
  + No hurdles

Pachev

* What was done since the last scrum meeting?
  + Working with react native to add react native
* What is planned to be done until the next scrum meeting?
  + Continue
* What are the hurdles?
  + Block

**November 17th, 2016**

Attendees: Justin, Gabriel, Giselle, Pierre, Pachev, Fernando

Start time: 14:00

End time: 14:

Gabriel

* What was done since the last scrum meeting?
  + Messing with stylesheet to get new looks
* What is planned to be done until the next scrum meeting?
  + Make DB changes for frontend
* What are the hurdles?
  + None

Fernando

* What was done since the last scrum meeting?
  + Working with gigi to finish up the app, fixing code
* What is planned to be done until the next scrum meeting?
  + Keep trying to clean up the app
* What are the hurdles?
  + None

Giselle

* What was done since the last scrum meeting?
  + Picker stuff with fernando
* What is planned to be done until the next scrum meeting?
  + Keep getting app ready
* What are the hurdles?
  + None

Justin

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Nelson

* What was done since the last scrum meeting?
  + Trying to catch up on refactoring
* What is planned to be done until the next scrum meeting?
  + Try to complete collab page
* What are the hurdles?
  + None

Pierre

* What was done since the last scrum meeting?
  + Working on chatroom, save name of person
* What is planned to be done until the next scrum meeting?
  + Continue on chatroom
* What are the hurdles?
  + None

Pachev

* What was done since the last scrum meeting?
  + Putting bluetooth & device view on the app
* What is planned to be done until the next scrum meeting?
  + Wait for refactor and merge components
* What are the hurdles?
  + Need a developer account

**November 18th, 2016**

Attendees: Justin, Gabriel, Giselle, Pierre, Pachev, Fernando

Start time: 14:00

End time: 14:

Gabriel

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Fernando

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Giselle

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Justin

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Nelson

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Pierre

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Pachev

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

**November 18th, 2016**

Attendees: Justin, Gabriel, Giselle, Pierre, Pachev, Fernando

Start time: 14:00

End time: 14:

Gabriel

* What was done since the last scrum meeting?
  + Start documentation
* What is planned to be done until the next scrum meeting?
  + documentation
* What are the hurdles?
  + none

Fernando

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Giselle

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Justin

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Nelson

* What was done since the last scrum meeting?
  + Still trying to merge into full refactor
* What is planned to be done until the next scrum meeting?
  + Collab page
* What are the hurdles?
  + None

Pierre

* What was done since the last scrum meeting?
  + Finished up chatroom with avatar (UI), merged
* What is planned to be done until the next scrum meeting?
  + Might have to merge more
* What are the hurdles?
  + None

Pachev

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

**November 21st, 2016**

Attendees: Justin, Gabriel, Giselle, Pierre, Pachev, Fernando

Start time: 13:00

End time: 13:13

Gabriel

* What was done since the last scrum meeting?
  + Documentation and fixing server
* What is planned to be done until the next scrum meeting?
  + documentation
* What are the hurdles?
  + none

Fernando

* What was done since the last scrum meeting?
  + Studying
* What is planned to be done until the next scrum meeting?
  + Documentation and final materials
* What are the hurdles?
  + none

Giselle

* What was done since the last scrum meeting?
  + Refactoring with Fernando, pushed to dev
* What is planned to be done until the next scrum meeting?
  + Docunentation and final presentation materials, fixing last bugs
* What are the hurdles?

Justin

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Nelson

* What was done since the last scrum meeting?
  + Working on collab page
* What is planned to be done until the next scrum meeting?
  + Collab page and documentation
* What are the hurdles?
  + None

Pierre

* What was done since the last scrum meeting?
  + Finished up chatroom with avatar (UI), merged
* What is planned to be done until the next scrum meeting?
  + Might have to merge more
* What are the hurdles?
  + None

Pachev

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

**November 22nd, 2016**

Attendees: Justin, Gabriel, Giselle, Pierre, Pachev, Fernando

Start time: 13:00

End time: 13:13

Gabriel

* What was done since the last scrum meeting?
  + Working on invision app - dashboard
* What is planned to be done until the next scrum meeting?
  + Keep working on invision app
* What are the hurdles?
  + None

Fernando

* What was done since the last scrum meeting?
  + Looking at what’s due for senior project
* What is planned to be done until the next scrum meeting?
  + Keep working on documentation
* What are the hurdles?
  + Confusion with poster

Giselle

* What was done since the last scrum meeting?
  + Working on documentation and poster stuff
* What is planned to be done until the next scrum meeting?
  + Continue on poster
* What are the hurdles?
  + None

Justin

* What was done since the last scrum meeting?
  + Look at invision app
* What is planned to be done until the next scrum meeting?
  + Work on invision app
* What are the hurdles?
  + None

Nelson

* What was done since the last scrum meeting?
  + Pushed stuff to dev and began documentation
* What is planned to be done until the next scrum meeting?
  + Keep working on documentation
* What are the hurdles?

Pierre

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Pachev

* What was done since the last scrum meeting?
  + Haven’t done much since weekend
* What is planned to be done until the next scrum meeting?
  + Try to implement bluetooth
* What are the hurdles?
  + Implement bluetooth stuff?